Meeting 7 – 29th November

Attended – all but tom who had given prior notice that he wouldn’t attend due to an interview

Bob asked James + Rob for there contributions to the business case and they said they would give them to him by Monday.

Tasks were set to make sure we were on course to finish the project

Requirements – Everyone vote

- James to complete final version on requirements

I/O diagrams – James & Rob to do

AFW – Dom + Rob to finish off

Finish Class Diagram – Tom

Sequence Diagrams + Complete Use Cases – Bob/Chris

By Monday – All parts of business case to bob

By a week on Monday – Finish business case

By Fri 13th – Convert business case to ppt and present